## Slide 1: Working in small and large teams
Mikael Kalms, DICE

## Slide 2: Me.

## Slide 3: My formative years

## Slide 4: I've worked on games.

## Slide 5: I've worked on games.

## Slide 6: I've worked on games.

## Slide 7: I've worked on games.

## Slide 8: But, on to the real topic.

## Slide 9: Working in small teams
Team size: one person… you.

## Slide 10: Is this you?
“I’m gonna build something”.
You build something.

## Slide 11: You could analyze things a bit…
Why are you going to do it?
Who wants the end result?
How are you going to do it?
How do you know when you’re done?
RATIONALE
APPROACH
CUSTOMER
GOAL

## Slide 12: Typical rationales
There are no tools that allow me to do X, so I will build one
The tools that allow me to do X all suck, so I will build yet another one
I want to learn Y, and the process of building X will help me learn
I want to show myself/someone special that I can build X

## Slide 13: Having a silly rationale is fine
Just be honest to yourself about it OK?

## Slide 14: Let’s get real

## Slide 15: Real world scenario
Sweden
US
UK
France
Japan
Australia

## Slide 16: Real world example
1GB file
Up to 100 recipients
File must be modified for each recipient
Old method: Command line tools, FTP file transfer, hours of manual work
It’s pretty crap.

## Slide 17: What’s the rationale?
Existing solution manual, error-prone, insecure
No existing solution supported our particular use case
It seemed like a webservice could solve the problem nicely
I wanted to learn how to build webservices
I wanted to add new tools to my toolbox
I wanted to re-think how I work as an individual
-> Helps the company and I learn new stuff at the same time

## Slide 18: Who is the customer?
Me and my closest colleagues
Developer = customer makes it easier for the programmer to build the right thing … but it is no guarantee!

## Slide 19: What is the approach?
Plan
Research
Code
(max 1h)
Quick iteration time is king!
Every iteration should add value
Maintain development speed as the project grows larger
Change the plan after every iteration
Start using the program in production early

## Slide 20: Short iteration times
Spend as long as you like on planning & research, but code for max 1 hour… and then plan again. There are no sprints and no fixed milestones.
Positive side effects:
You ask yourself “am I doing what’s best for the project?” several times per day
You learn to plan in as much detail as the situation requires – no more, no less
You learn to break down tasks into small yet complete chunks

## Slide 21: What’s this ‘value add’ then?
Value comes in many forms.
More features
Higher quality
Improved development situation
In short, it makes the product better either directly or indirectly.
If the current task does not add value, why are you doing it?

## Slide 22: Maintaining development speed
Don’t get stuck, and don’t go a lot slower as the project grows in size. Which tools do you have in your toolbox?
Write simple code
Employ defensive programming practices
Manage technical debt
Use automated testing
Use version control
Use continuous integration

## Slide 23: Start using the program in production early
“No plan survives contact with the enemy.” — Field Marshal Helmuth von Moltke

## Slide 24: Break time!

## Slide 25: Working in large teams
Team size: 100 people… and then you.

## Slide 26: The advantage of large teams
You can build more, larger and better things!

## Slide 27: Problem #1 with large teams
Chart: Number of people in team
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20
Y-Values | 1 | 16 | 81 | 256 | 625 | 1296 | 2401 | 4096 | 6561 | 10000 | 14641 | 20736 | 28561 | 38416 | 50625 | 65536 | 83521 | 104976 | 130321 | 160000

## Slide 28: Problem #2 with large teams
Chart: Number of people in team
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20
Y-Values | 1 | 16 | 81 | 256 | 625 | 1296 | 2401 | 4096 | 6561 | 10000 | 14641 | 20736 | 28561 | 38416 | 50625 | 65536 | 83521 | 104976 | 130321 | 160000

## Slide 29: Knock-on effects
We don’t know where we are
We don’t know where we are going
Course corrections are difficult and take time

## Slide 30: How do we avoid those problems?
Create clarity
Create structure
Create processes
Use technology to your advantage
… but not too much of any of the above.
Keep on improving.

## Slide 31: What’s your role in the team?

## Slide 32: Always strive for clarity
What is the entire team aiming for?
What is my local group aiming for?
What am I aiming for?
Is there a conflict hidden here?

## Slide 33: Communication is not important
Relevant communication is, however.
Clarity, structure and process all make it easier to avoid irrelevant communication.

## Slide 34: You cannot avoid politics
Embrace it, minimize its impact on your area, or ignore it at your peril.

## Slide 35: Fight the good fight
You can make your corner of the organization work better.
Please do. The world needs more heroes.

## Slide 36: My three top tips
Solve your stuff, help your colleagues with theirs.
Make yourself replaceable.
Never stop improving.

## Slide 37: Questions?
Mikael Kalms
mikael@kalms.org